ABR

Cursor AI Development Estimate

Phase-wise Prompt Plan, Timing & Hour Breakdown

Angular 17  +  ASP.NET Core 8  +  PostgreSQL  |  Portable Pendrive Edition

| Project | ABR Society & Real Estate Management System |
| --- | --- |
| Document | Cursor AI Phase-wise Estimate & Prompt Guide |
| Tech Stack | Angular 17+ · ASP.NET Core 8 · PostgreSQL 15 |
| Deployment | USB Pendrive — Offline Portable Application |
| Total Without Cursor | ~472 hours (manual development) |
| Total WITH Cursor | ~152 hours (68% time saving) |
| Cursor Plan Required | Cursor Pro ($20/mo) or Cursor Business ($40/mo) |
| Date | June 2026 |
| Version | v1.0 |

CONFIDENTIAL — FOR DEVELOPMENT USE ONLY

# 1. What is Cursor & How It Helps

Cursor is an AI-powered code editor (fork of VS Code) that uses Claude and GPT-4 models to write, refactor, explain, and debug code directly inside the editor. For this project, Cursor will serve as a co-developer that can generate entire Angular components, ASP.NET Core controllers, Entity Framework migrations, SQL scripts, and test files from structured natural language prompts.

| Cursor Feature | How It Helps This Project |
| --- | --- |
| Composer (multi-file edit) | Generate entire Angular modules, components, services in one go |
| Chat with codebase | Ask questions about existing code, get instant answers |
| @ file / @ folder references | Include specific files in prompts for context-aware generation |
| Agent mode | Let Cursor autonomously complete multi-step tasks |
| Tab autocomplete | Smart code completion — fills entire functions automatically |
| .cursorrules file | Set project-wide rules (naming conventions, patterns) once |
| Terminal integration | Run Angular CLI, dotnet CLI commands directly from AI chat |
| Inline edit (Cmd+K) | Quick in-place code fixes, refactors without switching context |

## 1.1 Time Saving Analysis

| Task Type | Manual Hours | With Cursor | Saving |
| --- | --- | --- | --- |
| Boilerplate & scaffolding | 40 hrs | 4 hrs | 90% |
| CRUD API controllers | 48 hrs | 8 hrs | 83% |
| Angular components & forms | 60 hrs | 12 hrs | 80% |
| Database schema & migrations | 20 hrs | 4 hrs | 80% |
| Report generation code | 40 hrs | 10 hrs | 75% |
| Security / Auth code | 32 hrs | 10 hrs | 69% |
| Testing & debugging | 48 hrs | 20 hrs | 58% |
| Review, integration, QA | 80 hrs | 50 hrs | 38% |
| Documentation | 24 hrs | 6 hrs | 75% |
| TOTAL | 392 hrs | 124 hrs | ~68% |

Note: Total hours with Cursor includes ~28 additional hours for Cursor prompt crafting, review passes, and integration testing = 152 hours total.

# 2. Cursor Setup & Configuration

## 2.1 Initial Setup Steps

- Download Cursor from cursor.sh — install as main code editor

- Sign up for Cursor Pro ($20/month) — needed for Claude Sonnet/GPT-4o access

- Import VS Code settings and extensions from existing VS Code

- Install required extensions: Angular Language Service, C# Dev Kit, PostgreSQL (by cweijan), Thunder Client (API testing), GitLens

- Create .cursorrules file in project root (see below)

- Set up workspace with Angular frontend folder + ASP.NET Core API folder

## 2.2 .cursorrules File (Copy-Paste Ready)

Create this file at the project root. Cursor reads it automatically for every prompt:

# .cursorrules — ABR Real Estate Management System ## Project Context This is the ABR Society & Real Estate Management System. - Frontend: Angular 17+ with standalone components, Angular Material, Reactive Forms - Backend: ASP.NET Core 8 Web API, Entity Framework Core 8, PostgreSQL 15 - Architecture: Clean Architecture (Controller → Service → Repository → EF Core) - Auth: JWT Bearer tokens, BCrypt password hashing, hardware fingerprint security - Deployment: Portable USB pendrive — offline only, no internet required ## Coding Standards - Angular: use standalone components, inject() function (not constructor injection) - Angular: use Signals for reactive state where possible - C#: follow Clean Architecture — no business logic in controllers - C#: all repository methods must be async/await - Database: all tables use UUID primary keys (gen_random_uuid()) - All amounts stored as DECIMAL(15,2) — never float or double - Soft deletes: use is_deleted + deleted_at columns — never hard delete - All API responses use standardized ApiResponse<T> wrapper - Error handling: global exception middleware in ASP.NET Core - Validation: FluentValidation for all DTOs ## Naming Conventions - Angular components: kebab-case files, PascalCase class - Angular services: feature.service.ts - C# classes: PascalCase, interfaces prefix I - Database tables: snake_case (e.g., daily_entries) - API endpoints: /api/{resource} (plural, lowercase) ## Do Not - Never use localStorage — use in-memory services only - Never expose connection strings in frontend code - Never return passwords or password hashes in API responses - Never use float/double for money — always decimal

PHASE 0 — Project Setup & Pendrive Architecture

| Item | Detail |
| --- | --- |
| Duration | 3–4 Days (20–24 hours with Cursor) |
| Cursor Saving | Manual: 32 hrs → With Cursor: 20 hrs (38% saving) |
| Goal | Runnable skeleton on pendrive with DB connected |
| Cursor Mode | Composer (multi-file) + Terminal commands |

## Phase 0 — Cursor Prompts

💬 Prompt 1 — Angular Project Scaffold

Prompt 1: Create a new Angular 17 standalone project called 'abr-frontend' with the following structure: - Use Angular Material for UI components - Set up routing with lazy-loaded modules for: auth, dashboard, admin, booking, accounting, reports - Create a core module with: AuthService, ApiService, ToastService, LoaderService - Create shared components: PageHeaderComponent, ConfirmDialogComponent, LoaderComponent - Set up HttpClient with an AuthInterceptor that attaches JWT Bearer token to all requests - Set up a GlobalErrorHandlerService that catches HTTP errors and shows toast messages - Configure environment.ts with apiUrl: 'http://localhost:5050/api' - Add proxy.conf.json for local development pointing /api to http://localhost:5050 Show me all file paths and complete code for each file.

💬 Prompt 2 — ASP.NET Core API Scaffold

Prompt 1: Create an ASP.NET Core 8 Web API project called 'ABR.Api' using Clean Architecture with these layers: - ABR.Api (Controllers, Middleware, Program.cs) - ABR.Application (Services, DTOs, Interfaces, Validators) - ABR.Infrastructure (Repositories, EF Core DbContext, Migrations) - ABR.Domain (Entities, Enums) Setup requirements: - PostgreSQL with Npgsql EF Core provider, connection string from appsettings.json - JWT authentication with Bearer scheme, secret key from config - Add FluentValidation for DTO validation - Add Serilog for file logging to /logs/abr-.log with daily rolling - Add global exception middleware returning standardized ApiResponse<T> - Add CORS policy allowing http://localhost:4200 - Swagger/OpenAPI with JWT auth support - Create ApiResponse<T> wrapper: { bool Success, string Message, T Data, List<string> Errors } Show complete Program.cs and all project files with folder structure.

💬 Prompt 3 — PostgreSQL Schema Migration

Prompt 1: Create Entity Framework Core 8 migrations for PostgreSQL with these entities in ABR.Domain: [List all 13 tables from the schema: Site, Wing, Flat, MainLedger, SubLedger, BankAccount, Broker, Condition, ConditionItem, Booking, DailyEntry, User, DeviceLicense, AuditLog] For each entity: - Use Guid as primary key with DatabaseGeneratedOption.Identity - Add CreatedAt, UpdatedAt as DateTimeOffset with default NOW() - Configure snake_case table and column names using EF Core naming conventions - Add all foreign key relationships with cascade rules Also create: DbInitializer that seeds default admin user, default site, and default main ledgers. Show complete entity classes, DbContext configuration, and migration commands.

💬 Prompt 4 — Pendrive Launcher Scripts

Prompt 1: Create Windows batch scripts for a portable pendrive application: 1. START.bat — launcher that: - Detects the current drive letter dynamically (%~d0) - Starts portable PostgreSQL from %DRIVE%\db\bin\pg_ctl.exe on port 5433 - Waits for PostgreSQL to be ready (ping loop) - Starts ABR.Api.exe from %DRIVE%\api\ on port 5050 - Waits 3 seconds then opens http://localhost:5050 in default browser - Shows status messages to user 2. STOP.bat — shutdown that: - Stops ABR.Api.exe process - Stops PostgreSQL gracefully using pg_ctl stop 3. SETUP_FIRST_RUN.bat — first-time setup that: - Initializes the PostgreSQL data directory - Creates the abr_db database - Runs EF Core migration SQL script - Creates the device license file Show complete batch script code with error handling.

| Phase 0 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Angular project scaffold + routing setup | Prompt 1 generates all files | 3 hrs |
| ASP.NET Core clean architecture setup | Prompt 2 generates all layers | 4 hrs |
| EF Core entities + PostgreSQL migrations | Prompt 3 generates schema | 3 hrs |
| Pendrive launcher .bat scripts | Prompt 4 generates scripts | 2 hrs |
| Portable PostgreSQL download & configure | Manual — follow PostgreSQL docs | 4 hrs |
| Git repository setup + .cursorrules file | Manual setup | 1 hr |
| Test pendrive boot on 2 machines | Manual QA | 3 hrs |
| PHASE 0 TOTAL |  | 20 hrs |

PHASE 1 — Security, Hardware Lock & Authentication

| Item | Detail |
| --- | --- |
| Duration | 5–6 Days (18–22 hours with Cursor) |
| Cursor Saving | Manual: 40 hrs → With Cursor: 20 hrs (50% saving) |
| Goal | Hardware fingerprint lock + JWT login + RBAC working |
| Cursor Mode | Composer + Chat for security logic review |

## Phase 1 — Cursor Prompts

💬 Prompt 5 — Hardware Fingerprint Service (C#)

Prompt 1: Create a C# service called DeviceFingerprintService in ABR.Infrastructure for Windows hardware fingerprint security: Requirements: - Collect hardware identifiers using WMI queries: Motherboard Serial (Win32_BaseBoard), CPU ID (Win32_Processor), Primary HDD Serial (Win32_DiskDrive), Primary NIC MAC Address (Win32_NetworkAdapter where not virtual) - Combine identifiers with separator and compute SHA-256 hash → 64-char Device ID - FingerprintMatch method: collect current machine fingerprint, compare with stored hash, return true if match (use fuzzy match — pass if 3 out of 4 identifiers match) - StoreLicense(string[] allowedFingerprints): AES-256 encrypt the fingerprints and write to /config/device.lic - VerifyLicense(): read device.lic, decrypt, compare with current machine, return VerifyResult enum (Valid, InvalidDevice, FileNotFound, FileTampered) - Encryption key derived from a hardcoded app secret using PBKDF2 Show complete implementation with all WMI query code and error handling.

💬 Prompt 6 — JWT Authentication (C# + Angular)

Prompt 1: Create complete JWT authentication for ABR system: BACKEND (ASP.NET Core 8): - AuthController with endpoints: POST /api/auth/login, POST /api/auth/logout, POST /api/auth/refresh - LoginRequest DTO: { Username, Password } with FluentValidation rules - LoginResponse DTO: { Token, RefreshToken, ExpiresAt, User: { Id, Username, Role, SiteAccess[] } } - AuthService: ValidateCredentials (BCrypt.Verify), GenerateJwtToken (8hr expiry), GenerateRefreshToken - Account lockout: increment failed_attempts on wrong password, lock for 30 min after 5 fails - Refresh token: store in database table refresh_tokens, validate on refresh request - Logout: blacklist token using in-memory cache (IMemoryCache) FRONTEND (Angular 17): - AuthService with: login(), logout(), refreshToken(), isLoggedIn(), getCurrentUser(), hasRole() - Login page component with Angular Material form, show/hide password, error messages - AuthGuard that checks JWT valid + hardware verified - HttpInterceptor that: attaches Bearer token, handles 401 by attempting refresh, redirects to login on refresh fail - Token stored in memory service only (NOT localStorage) Show complete code for all files.

💬 Prompt 7 — Device Verification Angular Flow

Prompt 1: Create Angular components and service for hardware device verification: - DeviceService that calls GET /api/device/verify on app startup - AppInitializer (APP_INITIALIZER) that runs device check before app loads - UnauthorizedDeviceComponent: full-screen error page shown when device check fails - Show message: "This application is licensed for a specific device. Contact your administrator." - Show current machine fingerprint hash (so admin can authorize it) - No navigation options — completely locked screen - In app.config.ts: if device verify fails → redirect to /unauthorized-device and block all other routes - DeviceAdminComponent (Super Admin only): - List all authorized devices with name, fingerprint, last verified date - Button to add new authorized device (enter device name + paste fingerprint hash) - Toggle active/inactive per device Show complete component code, routing guards, and API controller.

💬 Prompt 8 — Role-Based Access Control

Prompt 1: Implement RBAC (Role-Based Access Control) for ABR system: BACKEND: - Create custom [RequireRole("Admin","Staff")] attribute for controllers - Create RoleAuthorizationMiddleware that checks JWT claims against required roles - Add policy-based authorization in Program.cs: policies for SuperAdmin, Admin, Staff, Viewer - UserController (SuperAdmin only): CRUD for users, toggle active, force password reset FRONTEND: - RoleGuard: CanActivate that checks user role from AuthService - DirectiveHasRole: *hasRole="'Admin'" structural directive to hide UI elements - Update all route definitions with role requirements - User Management page (SuperAdmin only): table of users, add/edit modal, toggle active Show all code with correct Angular 17 standalone component syntax.

| Phase 1 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Hardware fingerprint C# service (WMI) | Prompt 5 — review + test manually | 4 hrs |
| JWT auth backend (login, refresh, logout) | Prompt 6 backend portion | 3 hrs |
| JWT auth Angular (guards, interceptor, login UI) | Prompt 6 frontend portion | 3 hrs |
| Unauthorized device screen + app initializer | Prompt 7 | 2 hrs |
| RBAC policies + role guard + hasRole directive | Prompt 8 | 3 hrs |
| User management CRUD screen | Prompt 8 follow-up | 2 hrs |
| Manual testing: login, lockout, device lock | Manual QA on real hardware | 3 hrs |
| PHASE 1 TOTAL |  | 20 hrs |

PHASE 2 — Master Data (Sites, Wings, Flats, Ledgers)

| Item | Detail |
| --- | --- |
| Duration | 6–7 Days (22–26 hours with Cursor) |
| Cursor Saving | Manual: 80 hrs → With Cursor: 24 hrs (70% saving) |
| Goal | All master data CRUD screens working |
| Cursor Mode | Composer for full-stack feature generation |

## Phase 2 — Cursor Prompts

💬 Prompt 9 — Site & Wing Management (Full Stack)

Prompt 1: Generate complete full-stack feature for Site and Wing management: BACKEND: - SiteController: GET /api/sites, POST /api/sites, PUT /api/sites/{id}, DELETE /api/sites/{id} - WingController: GET /api/wings/{siteId}, POST /api/wings, PUT /api/wings/{id} - POST /api/wings should auto-generate flat records: For each floor (1 to Floors), for each position (1 to FlatsPerFloor): FlatNo = WingName + FloorNumber + Position (e.g., A101, A102, A201) Insert flat record with status='available' - WingService, SiteService with full CRUD - DTOs: SiteDto, CreateSiteDto, WingDto, CreateWingDto, FlatDto FRONTEND (Angular 17 standalone): - SiteListComponent: table showing all sites, add/edit button, delete with confirm - WingManagementComponent: dropdown to select site, table of wings, Add Wing form - CreateWingComponent: form fields: Wing Name, Floors (number), Flats Per Floor (number), Shops (number), Is Bungalow (checkbox) - On wing save: call API, show success toast, refresh list - All components use Angular Material: mat-table, mat-form-field, mat-select, mat-dialog Show complete code for all controllers, services, components, and routing.

💬 Prompt 10 — Flat Grid Visual Component

Prompt 1: Create an Angular component FlatGridComponent that shows a visual grid of flats: Requirements: - Input: wingId (UUID) - Loads flat data from GET /api/flats/{wingId}/grid - Displays flats in a grid layout organized by floor - Each flat shown as a colored card/button: RED (#E74C3C) = status 'booked', BLACK (#2C3E50) = status 'available', ORANGE (#E67E22) = status 'cancelled' - Each card shows the flat number (e.g., A101) - Clicking a red flat opens a readonly BookingDetailDialog showing customer name and booking date - Clicking a black flat navigates to /booking/new?flatId=xxx - Show legend at top: colored squares with labels - Show counts: X Booked, Y Available, Z Cancelled - Responsive grid: 4 columns on desktop, 2 on mobile - Wing selector dropdown above the grid Show complete component with CSS/SCSS for the grid layout.

💬 Prompt 11 — Ledger Management (Full Stack)

Prompt 1: Create complete Ledger Management feature: BACKEND: - MainLedgerController: full CRUD + GET /api/ledgers/main/{siteId} - SubLedgerController: full CRUD + GET /api/ledgers/sub/{mainLedgerId} + GET /api/ledgers/sub/search?flatNo=A101 - SubLedger has optional flat_id FK — when Main Ledger is 'Member A/c', sub ledger must link to a flat - DbInitializer: seed all default main ledgers: Member A/c, Broker A/c, Construction, Contractor, Salary, Plumbing Saman, Electric, Office, Marble, Sales Exp, Professional Fees, SMC, General Income, Arja Marja Purchase A/c, Purchase A/c, Cancel Flat A/c - Seed default sub-ledgers for Construction: Steel, Reti, Kapchi, Cement, Bricks, Greet, Carting, Chharu, Mati, Khodan Puran, General Construction Majuri, Sink FRONTEND: - LedgerPageComponent: split layout — Main Ledger panel (left) + Sub Ledger panel (right) - Main Ledger panel: form to create (Ledger Name, Description), searchable table below - Sub Ledger panel: dropdown to select Main Ledger, form to create (Ledger Name, flat selector if Member A/c), searchable table, search by flat number input - Edit inline or via dialog Show complete implementation.

💬 Prompt 12 — Conditions & Bank Management

Prompt 1: Create two more master data features: 1. CONDITIONS MANAGEMENT: BACKEND: ConditionController CRUD + ConditionItemController for line items - GET /api/conditions/{siteId}, POST /api/conditions, GET /api/conditions/{id}/items - POST /api/conditions/{id}/items to add installment line items FRONTEND: - ConditionsPageComponent: list conditions, button to view/edit items - Add Condition form: Name, Type (auto/manual), 'Add Auto Cond' button - Condition Items dialog: table of installment lines with Milestone Name, Percentage/Amount, Due After Days, reorderable rows 2. BANK ACCOUNTS: BACKEND: BankController full CRUD FRONTEND: - BankAccountsComponent: table of bank accounts, add/edit form - Form fields: Bank Name, Account Number, IFSC Code, Branch, Opening Balance - Banks appear in dropdown wherever Cash/Bank selection needed Use Angular Material throughout. Show complete code.

| Phase 2 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Site CRUD backend + frontend | Prompt 9 — partial | 3 hrs |
| Wing CRUD + auto flat generation logic | Prompt 9 — full | 4 hrs |
| Flat grid visual component (color coded) | Prompt 10 | 3 hrs |
| Main + Sub Ledger CRUD full stack | Prompt 11 | 4 hrs |
| DB seeder for default ledgers | Prompt 11 follow-up | 1 hr |
| Conditions + condition items feature | Prompt 12 part 1 | 3 hrs |
| Bank accounts feature | Prompt 12 part 2 | 2 hrs |
| Manual review + bug fixes | QA pass | 4 hrs |
| PHASE 2 TOTAL |  | 24 hrs |

PHASE 3 — Flat Booking Module

| Item | Detail |
| --- | --- |
| Duration | 5–6 Days (18–22 hours with Cursor) |
| Cursor Saving | Manual: 56 hrs → With Cursor: 20 hrs (64% saving) |
| Goal | Complete flat booking, edit, cancel, Arja-Marja flow |
| Cursor Mode | Composer for full-stack + Agent for form validation logic |

💬 Prompt 13 — Booking Backend API

Prompt 1: Create complete Booking API for ABR system: BACKEND: - BookingController with endpoints: POST /api/bookings — create new booking GET /api/bookings/{siteId} — list all bookings with pagination + filters (wingId, status, dateFrom, dateTo) GET /api/bookings/{id} — single booking with full details PUT /api/bookings/{id} — update booking details POST /api/bookings/{id}/cancel — cancel flat (set status=cancelled, set cancel_date, update flat status) GET /api/bookings/{id}/installments — installment schedule with payment status - BookingService business logic: ValidateBooking: flat must be 'available', total_price = sqft × rate, brokerage_amount = total_price × (brokerage_pct/100) On booking save: update flat status to 'booked', create sub-ledger entry for member if not exists On cancel: update flat status to 'available' (or 'cancelled' for arja-marja tracking) GenerateInstallmentSchedule: based on condition_id, generate payment milestones with due amounts - DTOs: BookingDto, CreateBookingDto, UpdateBookingDto, CancelBookingDto, InstallmentDto - All operations logged to audit_log table Show complete controller, service, and DTO code.

💬 Prompt 14 — Booking Form Angular Component

Prompt 1: Create the Booking Form Angular component (BookingFormComponent): Route: /booking/new?flatId=xxx and /booking/edit/:id Form fields (Angular Reactive Form with validation): LEFT COLUMN: - Date* (mat-datepicker, default today) - Customer Name* (mat-autocomplete — search from sub_ledgers where main_ledger=Member A/c, with option to create new) - Customer Contact (text input) - Customer Type* (mat-radio: Real / Investor) - Is Arja-Marja Sell (mat-checkbox) - Payment Condition* (mat-select — loads from /api/conditions) RIGHT COLUMN: - Flat No (readonly, pre-filled from route param) - SQFT (number input, pre-filled from flat data) - Rate (number input) - Total Price (readonly, auto-calculated: SQFT × Rate) - Broker Name (mat-autocomplete — search brokers, option to create new) - Broker Contact No (text input, auto-filled when broker selected) - Brokerage % (mat-select: 0, 0.5, 1, 1.5, 2) - Brokerage Amount (readonly, auto-calculated) BOTTOM: - Cancel Flat button (only in edit mode) — opens confirm dialog with cancel date picker - Update / Save button On save: call API, update flat grid, navigate back to /booking Show complete reactive form code with all validators and auto-calculations.

💬 Prompt 15 — Installment Tracking Component

Prompt 1: Create an Installment Tracking feature: BACKEND: - POST /api/installments — record a payment against a booking installment - GET /api/installments/{bookingId} — get all installment milestones with paid/unpaid status - InstallmentDto: { MilestoneName, DueAmount, PaidAmount, RemainingAmount, DueDate, PaidDate, Status } - Calculate: TotalPaid, TotalRemaining, TotalRemainingAsPerCondition, DaysSinceLastPayment, DaysFromBooking, PercentagePaid FRONTEND: - InstallmentComponent: shown as tab or section within booking detail - Table showing each installment milestone: Columns: Milestone Name ¦ Due Amount ¦ Paid Amount ¦ Remaining ¦ Due Date ¦ Status badge (Paid/Partial/Pending/Overdue) - 'Record Payment' button per row → opens dialog: amount, date, description, cash/bank - Summary cards at bottom: Total Paid ¦ Total Remaining ¦ % Complete ¦ Days Since Last Payment - Progress bar showing percentage paid - Color code: green=paid, orange=partial, red=overdue, gray=pending Show complete code.

| Phase 3 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Booking CRUD API backend | Prompt 13 | 4 hrs |
| Business logic: validation, flat status, sub-ledger create | Prompt 13 follow-up | 2 hrs |
| Booking form Angular (reactive form + autocomplete) | Prompt 14 | 4 hrs |
| Auto-calculations (total price, brokerage) | Prompt 14 follow-up | 1 hr |
| Cancel flat flow + confirm dialog | Manual addition to Prompt 14 | 1 hr |
| Installment tracking backend | Prompt 15 backend | 2 hrs |
| Installment tracking Angular UI | Prompt 15 frontend | 3 hrs |
| Integration test: full booking workflow | Manual QA | 3 hrs |
| PHASE 3 TOTAL |  | 20 hrs |

PHASE 4 — Daily Accounting (Aavak / Javak)

| Item | Detail |
| --- | --- |
| Duration | 5–6 Days (18–20 hours with Cursor) |
| Cursor Saving | Manual: 48 hrs → With Cursor: 19 hrs (60% saving) |
| Goal | Full Aavak/Javak daily entry with live profit and audit |
| Cursor Mode | Composer for backend + Inline edit (Cmd+K) for UI polish |

💬 Prompt 16 — Daily Entry Backend API

Prompt 1: Create the Daily Entry (Aavak/Javak accounting) API: BACKEND: - DailyEntryController: POST /api/daily-entries — create entry (validates: amount > 0, main+sub ledger required) GET /api/daily-entries — list with filters: siteId, entryType (aavak/javak), mainLedgerId, subLedgerId, flatNo, dateFrom, dateTo, pageNumber, pageSize PUT /api/daily-entries/{id} — update entry (log old values to audit_log) DELETE /api/daily-entries/{id} — soft delete (set is_deleted=true, log to audit_log) GET /api/daily-entries/profit/{siteId} — return total profit: { TotalAavak, TotalJavak, Profit } GET /api/daily-entries/balance/{siteId} — cash + bank balances - DailyEntryService: GetProfit: SUM(amount) WHERE entry_type='aavak' MINUS SUM(amount) WHERE entry_type='javak' GetBalance: separate totals for cash and each bank account All write operations must write to audit_log with old_values/new_values as JSONB - DTOs: CreateDailyEntryDto, DailyEntryDto, DailyEntryFilterDto, ProfitSummaryDto Show complete implementation.

💬 Prompt 17 — Daily Entry Angular Screen

Prompt 1: Create the Daily Entry Angular screen (main accounting interface): Layout: Two-column form at top, ledger table at bottom TOP FORM: - Aavak/Javak toggle (mat-button-toggle-group) — changes form header color (green=Aavak, blue=Javak) - Date (mat-datepicker, default today, editable) - Main Ledger (mat-select, loads from API, required) - Sub Ledger (mat-select, filtered by selected Main Ledger, loads from API, required) - When Main Ledger is 'Member A/c': show Flat No first, then owner name (e.g., "A202 - Sagarbhai Chauhan") - Amount (number input with Indian formatting 1,00,000) - Cash/Bank (mat-select: 'Cash' + all bank accounts from API) - Description (mat-textarea) - 'Entry' submit button (right-aligned) TOP RIGHT HEADER (always visible): - Profit: Rs. X,XX,XXX.XX (calculated live, green color) - 'Balance' button — opens dialog showing Cash balance and each bank balance BOTTOM TABLE: - Two side-by-side tables: Aavak entries (left) ¦ Javak entries (right) - Each table: Date ¦ Ledger Name ¦ Sub Ledger ¦ Amount ¦ Description ¦ Edit ¦ Delete icons - Edit opens inline form or dialog - Delete shows confirm dialog, then soft-deletes - Load last 50 entries by default - Refresh automatically after each new entry Show complete code with Angular Material components.

💬 Prompt 18 — Dastavej / Satakhat Entry

Prompt 1: Add Dastavej (Sale Deed) and Satakhat (Agreement) date recording to bookings: BACKEND: - Add endpoints: PUT /api/bookings/{id}/dastavej and PUT /api/bookings/{id}/satakhat - Each accepts: { Date, DocumentNumber, Notes } - Update booking record: dastavej_date / satakhat_date - Add service_tax field update endpoint: PUT /api/bookings/{id}/service-tax FRONTEND: - DastavejEntryComponent: accessible from booking detail - Form: Select Booking (searchable dropdown by flat no or customer name), Dastavej Date, Satakhat Date, Document Number, Service Tax Amount, Notes - Save button updates the booking - Show confirmation of saved data - List view: table of all bookings with dastavej/satakhat dates and document numbers Show complete implementation.

| Phase 4 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Daily entry CRUD API + profit/balance endpoints | Prompt 16 | 4 hrs |
| Audit log integration for all write operations | Prompt 16 follow-up | 1 hr |
| Daily entry Angular screen (toggle, form, tables) | Prompt 17 | 5 hrs |
| Live profit display + balance dialog | Prompt 17 follow-up | 1 hr |
| Indian number formatting pipe | Cursor inline edit | 1 hr |
| Dastavej/Satakhat entry feature | Prompt 18 | 3 hrs |
| Manual testing of accounting flows | Manual QA | 4 hrs |
| PHASE 4 TOTAL |  | 19 hrs |

PHASE 5 — All Reports (7 Report Types)

| Item | Detail |
| --- | --- |
| Duration | 7–8 Days (24–28 hours with Cursor) |
| Cursor Saving | Manual: 64 hrs → With Cursor: 26 hrs (59% saving) |
| Goal | All 7 reports with filters, pagination, and print view |
| Cursor Mode | Composer — one prompt per report to generate full stack |

💬 Prompt 19 — Report All Daily Entry

Prompt 1: Create 'Report All Daily Entry' (Office Staff report): BACKEND: GET /api/reports/all-entry with query params: - siteId, mainLedgerId (optional), subLedgerId (optional), flatNo (optional), dateFrom*, dateTo* - Returns paginated list with BOTH aavak and javak entries side by side per date - Response: List of { Date, AavakLedger, AavakSubLedger, AavakFlatNo, AavakCashBank, AavakAmount, AavakDescription, JavakLedger, JavakSubLedger, JavakCashBank, JavakAmount, JavakDescription } FRONTEND: ReportAllEntryComponent - Filter bar: Main Ledger dropdown, Sub Ledger dropdown (filtered), Flat No dropdown, Date From, Date To, Search button, Export button - Results table: split header — left 'Aavak' (green), right 'Javak' (blue) Columns: Date ¦ Ledger Name ¦ Flat No ¦ Cash/Bank ¦ Amt ¦ Desc ¦¦ Date ¦ Ledger ¦ Ledger ¦ Cash/Bank ¦ Desc - Pagination at bottom - Print-friendly view (removes filter bar, adds site name and date range header) Show complete code.

💬 Prompt 20 — Balance Sheet Report

Prompt 1: Create Balance Sheet report: BACKEND: GET /api/reports/balance-sheet - Query: siteId, dateFrom (optional), dateTo (optional), mainLedgerId (optional) - Returns: { Site, DateRange, AavakItems: [{ LedgerName, TotalAmount }], TotalAavak, JavakItems: [{ LedgerName, TotalAmount }], TotalJavak, Profit (TotalAavak - TotalJavak) } FRONTEND: BalanceSheetComponent - Two filter rows: Date range (To/From) + Main Ledger selector + Search button - Print button (top right) - Report display: centered site name header, date, two-column table LEFT (Aavak, green header): Name ¦ Total Amt RIGHT (Javak, blue header): LName ¦ Total Amt - Grand total row at bottom - Profit/Loss line: shows "Net Profit: Rs. X" in green or "Net Loss: Rs. X" in red - Print view: clean formatted report without UI chrome Show complete code.

💬 Prompt 21 — Till Date Report (Most Complex)

Prompt 1: Create 'Till Date Report' — the most comprehensive report: BACKEND: GET /api/reports/till-date Query params: siteId, daysFromLastPayment (optional), date (optional), movementType (Movement/No-Movement), isExtraReturn (bool), pageNumber, pageSize - Complex query joining: bookings, flats, wings, sub_ledgers (member), brokers, daily_entries (for payment totals and last payment date) - Calculate per booking: TotalPaid = SUM of aavak daily_entries for this member's flat TotalRemaining = TotalPrice - TotalPaid RemainingAsPerCondition = calculated from condition installments minus paid LastPaymentDate = MAX(entry_date) for this member DaysFromLastPayment = TODAY - LastPaymentDate DaysFromBooking = TODAY - booking_date PercentagePaid = (TotalPaid / TotalPrice) × 100 - No-Movement filter: bookings where DaysFromLastPayment > daysFromLastPayment param - Extra Return Search: bookings where TotalPaid > TotalPrice (overpaid) - Returns: full flat data + all calculated fields FRONTEND: TillDateReportComponent - Filter: Days From Last Payment input, Date input, Movement/No-Movement radio, Search + Extra Return Search buttons, From Last Payment checkbox - Large scrollable table with ALL columns: Site, Wing, Flat No, Member, Contact, Broker, Contact No, Booking Date, SQFT, Rate, Total Amt, Total Pay Amt, Remain As Per Cond, Remain Total Amt, Last Payment Date, Days From Last Pmt, Days From Booking, Percentage, Dastavej Date, Service Tax - Percentage column: color coded — green>90%, orange 50-90%, red<50% - Export buttons: Excel ¦ PDF ¦ Word - Pagination Show complete backend query, DTOs, and Angular component.

💬 Prompt 22 — Remaining Reports (Batch)

Prompt 1: Create these remaining reports — give me complete full-stack code for each: 1. MONTHWISE TOTALS (/api/reports/monthwise): - Group daily_entries by month+year, show Aavak total and Javak total per month - Angular: table with Month ¦ Aavak Total ¦ Javak Total ¦ Net columns, date range filter 2. BANK STATEMENT (/api/reports/bank-statement): - All entries for selected bank account, with running balance column - Angular: bank account selector, date range, table with Date¦Description¦Debit¦Credit¦Balance 3. SELL DETAILS (/api/reports/sell-details): - All booked flats: Flat No, Customer Name, Booking Date, Total Price, Paid, Remaining, Status - Angular: wing filter, status filter, table with totals row 4. INSTALLMENT REPORT (/api/reports/installment): - Per-booking installment schedule: each milestone with due amount, paid amount, due date - Angular: booking/flat selector, table showing payment milestones For each report: backend endpoint, DTO, service method, Angular component with filters and table. Show all code in one response.

| Phase 5 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| All Entry report (backend + frontend) | Prompt 19 | 4 hrs |
| Balance Sheet report | Prompt 20 | 3 hrs |
| Till Date report — complex backend query | Prompt 21 backend | 5 hrs |
| Till Date report — Angular component | Prompt 21 frontend | 3 hrs |
| 4 remaining reports (batch) | Prompt 22 | 7 hrs |
| Manual testing of all 7 reports with real data | Manual QA | 4 hrs |
| PHASE 5 TOTAL |  | 26 hrs |

PHASE 6 — Export (Excel, PDF, Word)

| Item | Detail |
| --- | --- |
| Duration | 3–4 Days (10–12 hours with Cursor) |
| Cursor Saving | Manual: 32 hrs → With Cursor: 11 hrs (66% saving) |
| Goal | Excel, PDF, Word export working for all reports |
| Cursor Mode | Composer — generate export service + test files |

💬 Prompt 23 — Export Service (C# Backend)

Prompt 1: Create a report export service for ABR backend: Install NuGet packages: ClosedXML (Excel), QuestPDF (PDF), DocumentFormat.OpenXml (Word) ExportController with endpoints: - GET /api/export/excel?reportType=tilldate&{filters} — returns .xlsx file - GET /api/export/pdf?reportType=tilldate&{filters} — returns .pdf file - GET /api/export/word?reportType=tilldate&{filters} — returns .docx file ExportService: 1. GenerateExcel(reportType, filters): - Use ClosedXML to create workbook - Header row with bold blue background, white text - Data rows with alternating white/light-gray - Auto-fit column widths - Add site name and date range in first rows - Return byte[] for file download 2. GeneratePdf(reportType, filters): - Use QuestPDF with fluent API - Page header: site name, report title, date range, logo placeholder - Table with header styling matching the web UI - Page footer with page numbers - Return byte[] 3. GenerateWord(reportType, filters): - Use DocumentFormat.OpenXml (OpenXML SDK) - Professional formatting with table, bold headers - Return byte[] Support reportType values: till-date, all-entry, balance-sheet, sell-details, installment, monthwise, bank-statement Show complete export service code.

💬 Prompt 24 — Angular Export Buttons

Prompt 1: Add export functionality to all Angular report components: Create ExportService in Angular: - exportExcel(reportType: string, filters: any): calls backend /api/export/excel, triggers file download - exportPdf(reportType: string, filters: any): calls backend /api/export/pdf, triggers file download - exportWord(reportType: string, filters: any): calls backend /api/export/word, triggers file download - All methods: set response type as 'blob', use FileSaver.js or native download trigger - Show loading spinner during export, toast on completion ReportExportButtonsComponent (reusable): - Inputs: reportType, currentFilters - Shows three buttons: Excel (green icon), PDF (red icon), Word (blue icon) - Add this component to: TillDateReport, AllEntryReport, BalanceSheet, SellDetails, InstallmentReport, MonthwiseTotals, BankStatement Also add Print button to each report: - Opens print-friendly CSS class (hides nav, filters, shows only report table) - Triggers window.print() Install: npm install file-saver @types/file-saver Show all code.

| Phase 6 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Install NuGet packages + test compatibility | Manual | 1 hr |
| Excel export service (ClosedXML) | Prompt 23 — Excel section | 2 hrs |
| PDF export service (QuestPDF) | Prompt 23 — PDF section | 3 hrs |
| Word export service (OpenXML) | Prompt 23 — Word section | 2 hrs |
| Angular export buttons + file download | Prompt 24 | 2 hrs |
| Test exports with real data, fix formatting | Manual QA | 1 hr |
| PHASE 6 TOTAL |  | 11 hrs |

PHASE 7 — Dashboard & UI Polish

| Item | Detail |
| --- | --- |
| Duration | 2–3 Days (8–10 hours with Cursor) |
| Cursor Saving | Manual: 24 hrs → With Cursor: 9 hrs (63% saving) |
| Goal | Dashboard with summary cards + full UI polish |
| Cursor Mode | Composer for dashboard + Cmd+K for UI tweaks |

💬 Prompt 25 — Dashboard & Summary

Prompt 1: Create the main Dashboard page for ABR system: BACKEND: GET /api/dashboard/summary?siteId=xxx Returns: { TotalFlats, BookedFlats, AvailableFlats, CancelledFlats, BookingPercentage, TotalAavak, TotalJavak, NetProfit, TotalOutstanding (sum of all remaining amounts across all bookings), RecentEntries: last 5 daily entries, WingSummary: [{ WingName, Total, Booked, Available }] } FRONTEND: DashboardComponent - Top row: 4 summary cards with icons: 1. Total Flats / Booked Flats (mat-progress-bar showing %) 2. Net Profit (green if positive, red if negative) 3. Total Outstanding (amount pending from members) 4. Total Aavak vs Javak - Second row: Wing-wise summary table (Wing ¦ Total ¦ Booked ¦ Available ¦ %) - Third row: Recent 5 entries table (Date ¦ Type ¦ Ledger ¦ Amount) - Refresh button top right - Site selector in top nav (if user has multiple sites) Also add the sidenav with all module links organized by section: - Site Admin: Wings, Conditions, Ledgers, Banks, Users, Devices - Booking: Flat Booking - Accounting: Daily Entry, Dastavej Entry - Reports: All Entry, Balance Sheet, Till Date, Sell Details, Installment, Monthwise, Bank Statement Show complete dashboard and sidenav code.

💬 Prompt 26 — UI Polish & Responsive

Prompt 1: Polish the ABR application UI: 1. Global theme: Create custom Angular Material theme with: Primary: #1F4E79 (dark blue), Accent: #2E75B6 (medium blue), Warn: #C0392B (red) Apply to all Material components 2. Page header component: shows breadcrumb, page title, optional action buttons 3. Add loading states: skeleton loaders for tables while data loads 4. Form improvements: - All amount fields: custom directive that formats as Indian number (1,00,000) on blur - Date fields: show as DD-MM-YYYY format - All dropdowns: add search/filter input for long lists 5. Table improvements: - Sticky header on scroll - No-data message with icon when table is empty - Column resizing on hover 6. Toast notifications: success (green), error (red), warning (orange) — auto-dismiss in 3 sec 7. Responsive: collapsible sidenav on mobile (hamburger menu) 8. Error pages: 404 Not Found, 500 Server Error, 403 Forbidden — with back button Show code for theme, directives, and key UI components.

| Phase 7 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Dashboard backend summary endpoint | Prompt 25 backend | 2 hrs |
| Dashboard Angular UI (cards, charts, table) | Prompt 25 frontend | 3 hrs |
| Sidenav with all module links | Prompt 25 sidenav section | 1 hr |
| Custom Material theme + global styles | Prompt 26 | 2 hrs |
| Indian number formatting directive + other polish | Prompt 26 follow-up | 1 hr |
| PHASE 7 TOTAL |  | 9 hrs |

PHASE 8 — Testing, QA & Bug Fixes

| Item | Detail |
| --- | --- |
| Duration | 5–7 Days (16–20 hours with Cursor) |
| Cursor Saving | Manual: 40 hrs → With Cursor: 18 hrs (55% saving) |
| Goal | All modules tested, bugs fixed, performance verified |
| Cursor Mode | Chat for debugging + Composer for unit test generation |

💬 Prompt 27 — Unit Test Generation

Prompt 1: Generate unit tests for the ABR application: BACKEND (xUnit + Moq): - BookingServiceTests: test ValidateBooking, CreateBooking, CancelFlat, GenerateInstallmentSchedule - DailyEntryServiceTests: test profit calculation, balance calculation, soft delete - DeviceFingerprintServiceTests: test hash generation, license verify (mock WMI) - AuthServiceTests: test login success, login fail, lockout, token generation - Use Moq to mock IRepository interfaces FRONTEND (Jasmine/Karma): - AuthService tests: login, logout, role check - DailyEntryComponent tests: form validation, profit display updates - BookingFormComponent tests: auto-calculation (total price, brokerage) - FlatGridComponent tests: color coding logic, click navigation Create test data builders/factories for: User, Booking, DailyEntry, Site Show complete test files following AAA pattern (Arrange, Act, Assert).

💬 Prompt 28 — Performance & Error Handling

Prompt 1: Optimize ABR application performance and error handling: BACKEND: 1. Add database indexes for common queries: - daily_entries: (site_id, entry_date, entry_type, is_deleted) - daily_entries: (site_id, main_ledger_id, sub_ledger_id) - bookings: (site_id, status) - flats: (wing_id, status) Show complete SQL CREATE INDEX statements 2. Add response caching for: main ledgers list (5 min), site list (10 min) Use IMemoryCache with cache invalidation on write 3. Add query execution time logging: log any query > 500ms as warning 4. Pagination: ensure ALL list endpoints support pageNumber + pageSize, never return unbounded results FRONTEND: 1. Add HTTP request cancellation: cancel in-flight requests when user navigates away (takeUntil + Subject) 2. Add retry logic: retry failed HTTP requests up to 2 times with 1 sec delay (except 401/403/422) 3. Lazy loading: verify all route modules are lazy loaded (check bundle sizes with ng build --stats-json) 4. Virtual scrolling: use CDK virtual scroll for dropdown lists with > 100 items Show all optimization code.

| Phase 8 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Generate backend unit tests | Prompt 27 backend | 3 hrs |
| Generate frontend unit tests | Prompt 27 frontend | 2 hrs |
| Database indexes + query optimization | Prompt 28 backend | 2 hrs |
| Frontend performance (lazy load, cancellation) | Prompt 28 frontend | 2 hrs |
| Manual end-to-end testing: full workflow | Manual — no Cursor | 5 hrs |
| Bug fixes from QA findings | Manual + Cursor inline | 4 hrs |
| PHASE 8 TOTAL |  | 18 hrs |

PHASE 9 — Pendrive Packaging & Final Delivery

| Item | Detail |
| --- | --- |
| Duration | 3–4 Days (8–10 hours with Cursor) |
| Cursor Saving | Manual: 24 hrs → With Cursor: 9 hrs (63% saving) |
| Goal | Application running on pendrive, tested on 3 machines |
| Cursor Mode | Composer for scripts + Chat for troubleshooting |

💬 Prompt 29 — Pendrive Package Script

Prompt 1: Create a complete pendrive packaging script for ABR application: CREATE: build_pendrive.bat — master build script that: 1. Runs ng build --configuration production (Angular) Copies dist/ output to /pendrive/frontend/ 2. Runs dotnet publish -c Release --self-contained -r win-x64 (ASP.NET Core) Copies publish/ output to /pendrive/api/ 3. Downloads portable PostgreSQL 15 for Windows x64 (if not already in /pendrive/db/) 4. Creates folder structure: /pendrive/api/, /pendrive/frontend/, /pendrive/db/, /pendrive/config/, /pendrive/logs/, /pendrive/exports/, /pendrive/backup/ 5. Copies START.bat, STOP.bat, SETUP_FIRST_RUN.bat to pendrive root 6. Creates default appsettings.pendrive.json with connection string pointing to relative ./db/data/ CREATE: SETUP_FIRST_RUN.bat — first-time initialization: 1. Detect drive letter 2. Run initdb to initialize PostgreSQL data directory 3. Start PostgreSQL 4. Create database: createdb -U postgres abr_db 5. Run migrations SQL script 6. Create default admin user (prompt for password) 7. Collect hardware fingerprint and write to config/device.lic 8. Show success message CREATE: DAILY_BACKUP.bat — run via Task Scheduler or manually: 1. Creates timestamped backup: pg_dump abr_db > /backup/abr_backup_YYYYMMDD.sql 2. Keeps last 7 backups, deletes older ones Show all complete batch script code.

| Phase 9 Task | Cursor Help | Est. Hours |
| --- | --- | --- |
| Build scripts (Angular prod build + .NET publish) | Prompt 29 — build section | 2 hrs |
| Pendrive folder packaging + structure | Prompt 29 — packaging section | 1 hr |
| First-run setup script (DB init + device lic) | Prompt 29 — setup section | 2 hrs |
| Backup script | Prompt 29 — backup section | 1 hr |
| Test on 3 different Windows machines | Manual QA — critical | 3 hrs |
| PHASE 9 TOTAL |  | 9 hrs |

# 3. Complete Hour Summary

| Phase | Description | Without Cursor | With Cursor | Hours Saved | Saving % |
| --- | --- | --- | --- | --- | --- |
| Phase 0 | Project Setup & Pendrive Architecture | 32 hrs | 20 hrs | 12 hrs | 38% |
| Phase 1 | Security, Auth & Hardware Lock | 40 hrs | 20 hrs | 20 hrs | 50% |
| Phase 2 | Master Data (Sites, Wings, Ledgers) | 80 hrs | 24 hrs | 56 hrs | 70% |
| Phase 3 | Flat Booking Module | 56 hrs | 20 hrs | 36 hrs | 64% |
| Phase 4 | Daily Accounting (Aavak/Javak) | 48 hrs | 19 hrs | 29 hrs | 60% |
| Phase 5 | All 7 Reports | 64 hrs | 26 hrs | 38 hrs | 59% |
| Phase 6 | Export (Excel, PDF, Word) | 32 hrs | 11 hrs | 21 hrs | 66% |
| Phase 7 | Dashboard & UI Polish | 24 hrs | 9 hrs | 15 hrs | 63% |
| Phase 8 | Testing & QA | 40 hrs | 18 hrs | 22 hrs | 55% |
| Phase 9 | Pendrive Packaging & Delivery | 24 hrs | 9 hrs | 15 hrs | 63% |
| GRAND TOTAL | All Phases | 440 hrs | 156 hrs | 284 hrs | 65% |

* 156 hours includes ~28 hrs for Cursor prompt crafting, reviewing AI output, integration, and manual QA that Cursor cannot automate.

| Total Without Cursor (Manual Development) | 440 Hours (~11 Weeks / 1 Developer) |
| --- | --- |

| Total With Cursor AI (This Estimate) | 156 Hours (~4 Weeks / 1 Developer) |
| --- | --- |

| Cursor Subscription Cost (4 months Pro) | USD $80 ≈ ₹6,700 |
| --- | --- |

# 4. Cost Estimate With Cursor

| Scenario | Dev Rate | Hours | Development Cost | Cursor Cost | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Freelancer (Junior) | ₹800/hr | 156 hrs | ₹1,24,800 | ₹6,700 | ~ ₹1,31,500 |
| Freelancer (Mid-level) | ₹1,200/hr | 156 hrs | ₹1,87,200 | ₹6,700 | ~ ₹1,93,900 |
| Freelancer (Senior) | ₹1,800/hr | 156 hrs | ₹2,80,800 | ₹6,700 | ~ ₹2,87,500 |
| IT Company / Agency | ₹2,500/hr | 156 hrs | ₹3,90,000 | ₹6,700 | ~ ₹3,96,700 |

| Comparison Item | Without Cursor | With Cursor | Difference |
| --- | --- | --- | --- |
| Development hours | 440 hrs | 156 hrs | 284 hrs saved |
| Calendar time (1 developer) | ~11 weeks | ~4 weeks | 7 weeks faster |
| Cost at ₹1,200/hr | ₹5,28,000 | ₹1,87,200 + ₹6,700 | ₹3,34,100 saved (63%) |
| Cursor subscription | — | ~₹6,700 (4 months) | Pays back 40× ROI |
| Code quality | Depends on developer | Consistent + documented | Better consistency |
| Unit test coverage | Often skipped (time) | Cursor generates tests | Higher coverage |

## 4.1 Recommended Approach

- Use Cursor Pro ($20/month) — worth every rupee for this project size

- One senior developer using Cursor can do this in 4–5 weeks

- Two developers (1 Angular + 1 .NET) using Cursor: 2–3 weeks total

- Never paste Cursor output blindly — always review and understand each generated piece

- Run the application after each phase before moving to the next

- Commit to Git after every working feature (small commits)

# 5. All 29 Cursor Prompts — Quick Reference

| # | Phase | Prompt Topic | Est. Time to Run |
| --- | --- | --- | --- |
| 1 | Phase 0 | Angular project scaffold + routing + services | 20–30 min |
| 2 | Phase 0 | ASP.NET Core Clean Architecture setup | 20–30 min |
| 3 | Phase 0 | EF Core entities + PostgreSQL migrations | 15–20 min |
| 4 | Phase 0 | Pendrive launcher .bat scripts | 10–15 min |
| 5 | Phase 1 | Hardware fingerprint C# service (WMI) | 20–30 min |
| 6 | Phase 1 | JWT authentication backend + Angular | 30–40 min |
| 7 | Phase 1 | Device verification Angular flow | 15–20 min |
| 8 | Phase 1 | Role-Based Access Control (RBAC) | 20–25 min |
| 9 | Phase 2 | Site & Wing management full stack | 25–35 min |
| 10 | Phase 2 | Flat grid visual component | 20–25 min |
| 11 | Phase 2 | Ledger management full stack + seeder | 25–30 min |
| 12 | Phase 2 | Conditions & bank management | 20–25 min |
| 13 | Phase 3 | Booking backend API | 25–30 min |
| 14 | Phase 3 | Booking form Angular (reactive form) | 25–35 min |
| 15 | Phase 3 | Installment tracking component | 20–25 min |
| 16 | Phase 4 | Daily entry backend API | 20–25 min |
| 17 | Phase 4 | Daily entry Angular screen | 30–40 min |
| 18 | Phase 4 | Dastavej/Satakhat entry | 15–20 min |
| 19 | Phase 5 | Report All Daily Entry | 20–25 min |
| 20 | Phase 5 | Balance Sheet report | 15–20 min |
| 21 | Phase 5 | Till Date report (complex) | 35–45 min |
| 22 | Phase 5 | 4 remaining reports (batch prompt) | 30–40 min |
| 23 | Phase 6 | Export service C# (Excel+PDF+Word) | 25–35 min |
| 24 | Phase 6 | Angular export buttons + print | 15–20 min |
| 25 | Phase 7 | Dashboard backend + Angular UI | 25–30 min |
| 26 | Phase 7 | UI polish + responsive + theme | 20–25 min |
| 27 | Phase 8 | Unit test generation (backend + frontend) | 25–30 min |
| 28 | Phase 8 | Performance & error handling | 20–25 min |
| 29 | Phase 9 | Pendrive packaging scripts | 15–20 min |
| TOTAL CURSOR TIME |  | All 29 prompts | ~11–14 Hours |

Note: 'Time to run' = time for Cursor to generate + you to read, review and copy the output. The remaining hours in each phase are for actual integration, testing, and manual work.

# 6. Cursor Best Practices for This Project

## 6.1 Getting Best Results

- Always reference @SKILL files in prompts: '@src/app/core/services/api.service.ts Please follow this pattern for the new service'

- Break complex prompts into 2–3 smaller prompts rather than one huge prompt (better accuracy)

- After each generated file, ask: 'Review this code for security issues and suggest improvements'

- Use Cursor Chat to understand generated code: 'Explain what this JWT interceptor does line by line'

- When Cursor makes a mistake: 'The Sub Ledger dropdown is not filtering by selected Main Ledger. Fix this specific issue in @booking-form.component.ts'

## 6.2 Cursor Modes to Use

| Mode | When to Use | Shortcut |
| --- | --- | --- |
| Composer | Generating new files, full features, multi-file changes | Ctrl+I (Windows) |
| Chat | Questions, debugging, understanding code, architecture advice | Ctrl+L |
| Inline Edit (Cmd+K) | Quick fixes in existing code — change one function, fix a bug | Ctrl+K |
| Agent Mode | Multi-step autonomous tasks — 'set up the project and run it' | In Composer |
| @ References | Include specific files/folders in your prompt for context | Type @ in prompt |

## 6.3 Common Pitfalls to Avoid

- Do NOT let Cursor write the hardware fingerprint code without reviewing it — this is security-critical

- Always test database migrations on a fresh DB before deploying — never skip this

- Cursor sometimes uses outdated Angular syntax (pre-standalone) — always tell it 'use Angular 17 standalone component syntax'

- Cursor may suggest localStorage for auth — always remind it 'use in-memory service only, no localStorage'

- Large prompts (like Prompt 21 for Till Date) may need to be split into backend and frontend separately

- After generating tests, actually run them: ng test and dotnet test — fix failures before moving on

PROJECT WITH CURSOR: 156 Hours  ·  ~4 Weeks  ·  29 Prompts  ·  ₹1,93,900 (at ₹1,200/hr)

ABR Society & Real Estate Management System  |  Cursor AI Estimate v1.0  |  June 2026